L&G Meter Firmware S00237-06.02.R62

Test Summary Report

Meter FW R62 Meter Upgrade (VPN & UE) Project

Document Control

| Version No: | 1.0 |
| --- | --- |
| Created On: | 19 August 2025 |
| Last Updated: | 16 September 2025 |
| Status: | Final |
| Author/s: | Manoj Kalra |

Approval Status

| Stakeholder Role | Stakeholder Name | Signature | Date |
| --- | --- | --- | --- |
| Network Intelligence Manager | Tobie DeVilliers |  | 22-09-2025 |
| Communications Manager | Stuart Bannister |  | 22-09-2025 |
| Meter Asset Manager | Goutham Lingam |  | 22-09-2025 |
| IOT System Service Lead | Wilton Gao |  | 22-09-2025 |
| Market & Meter Data Manager | Jack Friel |  | 22-09-2025 |
| Manager Communication Networks Quality | Leonard Jarillas |  | 22-09-2025 |

Document Purpose

The purpose of the Test Summary Report is to record the results of testing for the Meter Firmware 06.02.R62 for L&G U1200, U3300, and U3350 meters.  This document will provide a synopsis of the testing planned, any variations to this plan and details of the results.

Included in this document is an overview of defects, providing stakeholders with a view of the issues raised during testing and actions for any unresolved defects at the time the testing was completed.  This document will be used as an approval point prior to Deployment.

Related Documents

This section will list related documents. Please note that if this document is updated these related documents may also need to be changed.

| Document | Location | Relationship |
| --- | --- | --- |
| E350 U1200 U3300 U3350 Release Notes 6.2.pdf | Appendix: 10.1 Firmware Release Notes | Scope |

Reviewers

List the relevant reviewers who are responsible for the deliverables defined in this document.

| Reviewer | Name | Comments/Approval |
| --- | --- | --- |
| UIQ Systems Analyst (VPN) | Nelson Manio |  |
| UIQ Systems Analyst (UE) | Amy Fan | Reviewed |
| Metering Engineer (UE) | Fabian Perez | Reviewed |
| AMI Data Team Lead | Wayne Johnson | Reviewed |
| AMI Data Team Lead | Karen Krizmanic |  |
| Market & Meter Data Team Leader | Can Turk | Reviewed |
| AMI Communications Control Operator | Percy Arachchige | Reviewed |
| AMI Communications Analyst | Wayne Sangsukdee |  |
| AMI Communications Analyst | Jogy Cherian | Reviewed |
| Communications Network Laboratory Technician | Kamau Njuguna |  |
| Smart Grid Systems Engineer | Abel Lopez |  |
| Metering Engineer | Karl Ngo |  |
| Asset Engineer (Distribution Intelligence) | Hansi Rajapaksha Vithanage Dona |  |
| Senior AMI Strategy Engineer | Graeme Watson |  |

Contents

1.	Introduction	4

2.	Deviations from Test Plan	4

3.	Summary of Test Activity	4

4.	Test Coverage	4

4.1.	Meter Firmware – U1200, U3300, and U3350	4

5.	Exit Criteria	6

6.	Test Execution Summary	7

6.1.	06.02.R62 Meter firmware (VPN & UE)	7

6.2.	Exceptions	7

7.	Defect Summary	8

7.1.	Accepted Defects	8

8.	Identified Risks	9

9.	Location of defects and test results	9

9.1.	Location of Tests	9

10.	Appendix	9

10.1.	Firmware Release Notes	9

10.2.	Test results	9

10.2.1.	Overall Test Case Results and Defects.	9

10.2.2.	Exceptions	10

10.3.	Meter FW 06.02.R62 Defects Workarounds	10

10.4.	Deployment Notes	10

10.4.1.	Auto Disconnection alarms	10

10.4.2.	Meter FW upgrade in Non-Prod Environment	10

10.4.3.	LC Broadcast command Execution with Randomization	10

11.	Definitions and Acronyms	10

12.	Revision	11

# Introduction

There is new meter firmware 06.02.R62 released from L&G for U1200, U3300, and U3350 meters.  This FW provides the fix for some of the existing meter FW defects. This firmware will be used to upgrade the production meters.

The purpose of the Test Summary Report is to record the results of testing of the Meter FW 06.02.R62 on VPN meters under UIQ v5.  This document will provide a synopsis of the firmware covered and details of the results.

Included in this document is an overview of Defects, providing Stakeholders with a view of the issues raised during testing and actions for any unresolved defects or outstanding test items.  This document will be used as an approval point prior to deploy to production.

# Deviations from Test Plan

As there were no formal Test Plan document created for this testing activity. There were predefined test set that were used to perform the testing for new Meter FW.

# Summary of Test Activity

Testing for Meter Firmware 06.02.R62 on L&G meters was completed on 04/08/2025. Testing was mainly conducted in the UIQ DEV (VPN) environment.

Summarising the testing:

- 375 test cases were initially assigned for execution during these testing activities.

  - During execution 69 test cases were marked as not applicable.

- 247 test cases had passed, and 9 test cases had failed.

- 49 test cases were not executed under an RBT, and 1 test case was blocked.

- 3 defects were raised

  - 3 defects were accepted (detailed in section 7)

# Test Coverage

## Meter Firmware – U1200, U3300, and U3350

L&G U1200, U3300, and U3350 on meter firmware, are tested for Meter FW R62.

This was done on VPN meters in UIQ Dev environment. These testing results for the mentioned combination are applicable for both UE and VPN meters as UE and VPN have the same meter type, meter firmware, NIC firmware and UIQ versions.

Meter Types

Table 1: Meter Type

| Meter Type | Short Description | Meter Firmware | NIC Variant | NIC Firmware |
| --- | --- | --- | --- | --- |
| 10MLx | L+G IEC U1200 1PH 1E HAN | 06.02.R62 | ARM/AKIO | 5.4.13/5.4.33 |
| 11MLx | L+G IEC U1200 1PH 1E LC HAN | 06.02.R62 | ARM/AKIO | 5.4.13/5.4.33 |
| 12MLx | L+G IEC U1200 1PH 2E LC HAN | 06.02.R62 | ARM/AKIO | 5.4.13/5.4.33 |
| 30MLx | L+G IEC U3300 3PH DIR CONN HAN | 06.02.R62 | ARM/AKIO | 5.4.13/5.4.33 |
| 31MLx | L+G IEC U3300 3PH DIR CONN LC HAN | 06.02.R62 | ARM/AKIO | 5.4.13/5.4.33 |
| C0MLx | L+G IEC U3350 3PH CT CONN LC | 06.02.R62 | AKIO | 5.4.33 |

UIQ5 Applications

Table2: UIQ5 Applications

| Application | Description | Version | Build |
| --- | --- | --- | --- |
| CAAS | CAAS | 1.11.6 | 2001300 |
| AMM | Advanced Metering Manager | 5.0.14-REV13 | 2003564 |
| FWU | Firmware Upgrader | 4.16.8 | 2001078 |
| FSU-SAM | FSU Secure Access Manager | 5.2.6b | 2000472 |
| Gridscape | Gridscape | 2.4.3 | 2002372 |
| HCM | HAN Communications Manager | 2.5.5 | 2001465 |
| MPC | Meter Program Configurator | 4.16.7 | 2000715 |
| NC | Network Center | 1.8.5 | 2001201 |
| ODS | Outage Detection System | 5.1.3 | 2000598 |
| SIQ | SensorIQ | 4.0.8 | 2001179 |
| NetMgr | Net Manager | 05.03.99a9.03 |  |

# Exit Criteria

| Entry / Exit | Criteria |
| --- | --- |
| Exit | - All planned test cases have been executed unless otherwise agreed by the project management team. - Supporting evidence (inclusive of input & output data and results) for completed and attempted test cases is captured in HP ALM for review. - All defects have been logged in HP ALM. - For a Risk Based Test Approach - Execution of all priority 1 test cases and the agreed percentage of priority 2 and 3 test cases is complete. - 0 Severity 1 or 2 Defects are outstanding. - All Severity 3 and 4 Defects have been Accepted. - All workarounds associated with Defects have been identified and agreed. - Test Summary Report has been Approve [this document]. |

# Test Execution Summary

06.02.R62 Meter firmware was tested in the Dev environment. The test summary report is attached for reference.

## 06.02.R62 Meter firmware (VPN & UE)

The test result summary is as per the table below.

Table 3: Test Result Summary

| Test Set | Failed | N/A | Passed | RBT | Blocked | Not Completed | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| U1200 10MLx R62 (C) | 2 | 14 | 57 | 12 | 0 | 0 | 85 |
| U1200 11/12MLx R62 (S) | 1 | 5 | 30 | 3 | 0 | 0 | 39 |
| U3300 30MLx R62 (C) | 0 | 4 | 44 | 24 | 1 | 0 | 73 |
| U3300 31MLx R62 (S) | 3 | 8 | 42 | 0 | 0 | 0 | 53 |
| U3350 R62 - NIC3 | 3 | 38 | 74 | 10 | 0 | 0 | 125 |
| Grand Total | 9 | 69 | 247 | 49 | 1 | 0 | 375 |

## Exceptions

Below is a summary of failed test cases. Additional detail is present in the attachment in Appendix 10.2.1 and defects associated to them in Defect Summary.

Table 4: Test Failure Summary

| Test Area | Failed |
| --- | --- |
| U1200 10MLx R62 (C) | 2 |
| Meter Firmware- On Demand LC Command | 2 |
| U1200 11/12MLx R62 (S) | 1 |
| Meter FW- Broadcast LC Command | 1 |
| U3300 31MLx R62 (S) | 3 |
| Meter Firmware- On Demand LC Command | 2 |
| Meter FW- Broadcast LC Command | 1 |
| U3300 31MLx R62 (S) | 3 |
| Meter Firmware- On Demand LC Command | 2 |
| Meter FW- Broadcast LC Command | 1 |
| Grand Total | 9 |

# Defect Summary

Defects identified during Meter FW R62 testing are summarised below.

Table 5: Defect Summary

| UIQ v5 Upgrade (VPN & UE) – Phase 2b |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Total |
|  | Critical | High | Medium | Low |  |
| Accepted |  |  | 2 | 1 | 3 |
| Closed |  |  |  |  |  |
| Deferred |  |  |  |  |  |
| Rejected |  |  |  |  |  |
| Pending CR |  |  |  |  |  |
| Total Resolved |  |  |  |  |  |
| Open |  |  |  |  |  |
| Waiting Vendor |  |  |  |  |  |
| Total Project Closure |  |  |  |  |  |
| Total Defects |  |  | 2 | 1 | 3 |

## Accepted Defects

There are 2 accepted defects as a result of previous testing activities.

Table 6: Existing Accepted Defects

| ID | Severity | Defect Summary | Accepted By | Remarks |
| --- | --- | --- | --- | --- |
| 219 | 4-Low | Itron_AMM_LC Override Randomization Start Duration not honoured by U1200 and U3300 meters | Leonard Jarillas | Accepted as “On Demand LC command” is executed immediately. |
| 303 | 3-Medium | NIC Firmware Upgrade not Updated in AMM Device History Page and Device Details Page _VPN UiQ DEV Environment | Leonard Jarillas | In production environment this activity is automatically taken care by the sync performed between different database of AMM and FU applications |

There is 1 accepted defect as a result of current testing activities. The LC broadcast command has randomization from 0 to targeted value inclusive of 0, so there is possibility that the Broadcast command may execute immediately as well while following the randomization range.

Table 7: Accepted Defects (New)

| ID | Severity | Defect Summary | Accepted By |
| --- | --- | --- | --- |
| 319 | 3-Medium | Connect Load Control Switch 1 Broadcast command does not Randomise- U3300 Meter | Leonard Jarillas |

# Identified Risks

There is no identified risk, though, there are some key points that should be taken care when the meters are on R62 Meter FW. These are mentioned in the deployment notes.

# Location of defects and test results

Detail the location of any and all test results and supporting documentation.  This can include the directory name for any spreadsheet used for recording, or the name of the database name used.  This also includes the name of the Toolset database name.

Project defects and test results are tracked in Application Lifecycle Management (ALM).

## Location of Tests

| URL | http://covmwnedc1hqcp1:8080/qcbin/start_a.jsp |
| --- | --- |
| DOMAIN | TESTING_SERVICES |
| PROJECT | NC_QUALITY |
| RELEASE | 2025 - LnG 6.2.R62 FW |
| 06.02.R62 Meter Firmware |  |
| Test Lab | Root\VPN\2025 - LnG 6.2.R62 FW \ U1200 10MLx R62 (C) Root\VPN\2025 - LnG 6.2.R62 FW \ U1200 11/12MLx R62 (S) Root\VPN\2025 - LnG 6.2.R62 FW \ U3300 30MLx R62 (C) Root\VPN\2025 - LnG 6.2.R62 FW \ U3300 31MLx R62 (S) Root\VPN\2025 - LnG 6.2.R62 FW \ U3350 R62 - NIC3 |

# Appendix

## Firmware Release Notes

Attached below are the Meter Firmware Release Notes for 06.02.R62:

Include exports from ALM for the execution results and defects.

## Test results

Attached below are spreadsheets providing information for the following. The latest results are on ALM.

Overall Test Case Results and Defects.

Attached below are execution results for the testing activities described in this document.

Exceptions

Summary of Meter FW 06.02.R62 failed test cases is attached.

## Meter FW 06.02.R62 Defects Workarounds

Attached below are Workarounds to defects found (and remaining without a fix) in Meter FW 06.02.R62 Upgrade project is proposing to go-live with.

## Deployment Notes

Auto Disconnection alarms

If the meters are Auto Disconnected due to load exceeding the set limit, it may happen that the alarms are missed on UIQ. The meter can be analysed using the events stored in the meter. There will be corresponding Auto Disconnection event stored in the meters.

Meter FW upgrade in Non-Prod Environment

If the Meter FW is upgraded in non-prod environment, it may take little more time when AMM details and device history shows the details of upgraded FW version. So, it is recommended to perform the audit before using the meter for testing on desired Meter FW version in non-prod environment.

LC Broadcast command Execution with Randomization

The LC broadcast command randomization option is from 0 to targeted value inclusive of 0. So, there is possibility that the Broadcast command may execute immediately as well while following the randomization range.

# Definitions and Acronyms

| Term | Definition |
| --- | --- |
| AEMO | Australian Energy Market Operator |
| APs | Access Points |
| B2BSO | B2B Service Orders |
| CP | CitiPower |
| ALM | Application Lifecyle Management |
| SIT | System Integration Testing |
| UAT | User Acceptance Testing |
| RBT | Risk Based Testing |

# Revision

| Version | Date | Updated by | Comments |
| --- | --- | --- | --- |
| 1.0 | 16 September 2025 | MK | Final |