NIC Firmware 5.4.33 and 5.4.53

Test Summary Report

NIC FW 5.4.33 and 5.4.53 Upgrade (VPN & UE) Project

Document Control

| Version No: | 1.0 |
| --- | --- |
| Created On: | 11 November 2024 |
| Last Updated: | 17 February 2024 |
| Status: | Final |
| Author/s: | Manoj Kalra |

Approval Status

| Stakeholder Role | Stakeholder Name | Signature | Date |
| --- | --- | --- | --- |
| Network Intelligence Manager | Tobie DeVilliers |  |  |
| Communications Manager | Stuart Bannister |  |  |
| Meter Asset Manager | Goutham Lingam |  |  |
| IOT System Service Lead | Wilton Gao |  |  |
| Market & Meter Data Manager | Jack Friel |  |  |
| Manager Communication Networks Quality | Leonard Jarillas |  |  |

Document Purpose

The purpose of the Test Summary Report is to record the results of testing for the NIC Firmware 5.4.33 and 5.4.53.  This document will provide a synopsis of the testing planned, any variations to this plan and details of the results

Included in this document is an overview of Defects, providing Stakeholders  with a view of the issues raised during testing and actions for any unresolved  defects at the time the testing was completed.  This document will be used as an approval point prior to Deployment.

Related Documents

This section will list related documents. Please note that if this document is updated these related documents may also need to be changed.

| Document | Location | Relationship |
| --- | --- | --- |
| UtilOS® Firmware 5.4.0–5.4.3 Release Notes.pdf | Appendix: 10.1 Firmware Release Notes | Scope |

Reviewers

List the relevant reviewers who are responsible for the deliverables defined in this document.

| Reviewer | Name | Comments/Approval |
| --- | --- | --- |
| UIQ Systems Analyst (VPN) | Nelson Manio |  |
| UIQ Systems Analyst (UE) | Amy Fan |  |
| Metering Engineer (UE) | Fabian Perez | Reviewed |
| AMI Data Team Lead | Wayne Johnson | Reviewed |
| AMI Data Team Lead | Karen Krizmanic |  |
| Market & Meter Data Team Leader | Can Turk |  |
| AMI Communications Control Operator | Percy Arachchige | Reviewed |
| AMI Communications Analyst | Wayne Sangsukdee | Reviewed |
| AMI Communications Analyst | Jogy Cherian |  |
| Communications Network Laboratory Technician | Kamau Njuguna | Reviewed and suggested restating of some findings |

Contents

1.	Introduction	4

2.	Deviations from Test Plan	4

3.	Summary of Test Activity	4

4.	Test Coverage	5

4.1.	NIC Firmware  – U1300 and U3400	5

5.	Exit Criteria	6

6.	Test Execution Summary	7

6.1.	5.4.33 and 5.4.53 NIC firmware (VPN & UE)	7

6.2.	Exceptions	7

7.	Defect Summary	8

7.1.	Accepted Defects	8

7.2.	Deferred Defects	9

8.	Identified Risks	9

9.	Location of defects and test results	11

9.1.	Location of Tests	11

10.	Appendix	12

10.1.	Firmware Release Notes	12

10.2.	Test results	12

10.2.1.	Overall Test Case Results and Defects.	12

10.2.2.	Exceptions	12

10.3.	NIC FW 5.4.33 and NIC FW 5.4.53 Defects Workarounds	12

10.4.	Deployment Notes	12

10.4.1.	Auto Disconnection alarms	12

10.4.2.	Uploading broadcast certificate to the meters:	12

10.4.3.	NIC FW upgrade in Non-Prod Environment	13

10.4.4.	UIQ Broadcast job for Connect or Disconnect Load Control Switch 1	13

11.	Definitions and Acronyms	13

12.	Revision	13

# Introduction

There were existing production NIC firmware defects on NIC FW 4.8.2C/3.12.9c. The new NIC firmware 5.4.x3 is released from Itron to address those defects. The details of the defects being resolved with this NIC firmware are mentioned in the Release notes attached in the section 10.1. This firmware will be used to upgrade the production U1300 and U3400 meters, those are on NIC FW 4.8.2C or 3.12.9c.

The purpose of the Test Summary Report is to record the results of testing of the 5.4.33 and 5.4.53 NIC firmware on VPN meters under UIQ v5.  This document will provide a synopsis of the firmware covered and details of the results.

Included in this document is an overview of Defects, providing Stakeholders with a view of the issues raised during testing and actions for any unresolved defects or outstanding test items.  This document will be used as an approval point prior to deploy to production.

# Deviations from Test Plan

There were no formal test plan document created for this testing activity. There were predefined test set that were used to perform the testing for new NIC FW.

A divergence from the usual NIC firmware testing is that in this testing activity, there is only a subset of the NIC-meter combination that was tested as per the table below.

Table 1: NIC-Meter Combination

| Meter Type | NIC Type | Status | Remarks |
| --- | --- | --- | --- |
| L&G U12xx/U33xx | ARM | Testing Deferred | Broadcast functionality working. No material defect being fixed by the new NIC firmware. Will be tested afterwards for firmware alignment. |
|  | AKIO |  |  |
| L&G U13xx/U34xx | AKIO | Tested | Tested. New NIC firmware fixes defect on this NIC and meter type combination |
|  | RNI |  |  |
| Secure PACT | ARM | Testing Deferred | Broadcast functionality working. No material defect being fixed by the new NIC firmware. Will be tested afterwards for firmware alignment. |
|  | AKIO |  |  |
| Secure DLMS | RNI | Testing Deferred | New UIQ is also needed in combination with the new NIC firmware to fix the broadcast defect. |

# Summary of Test Activity

Testing for NIC Firmware 5.4.33 and 5.4.53 was completed on 08/08/2024. Testing was mainly conducted in the UIQ DEV (VPN) environments.

Summarising the testing:

- 452 test cases were initially assigned for execution during these testing activities.

  - During execution 41 test cases were marked as not applicable

- 283 test cases had passed and 17 test cases had failed

- 94 test cases were not executed under a RBT

- 17 test case was blocked for the NIC FW upgrade test for reasons i.e. HFR read data email issue for non-prod environemnt, and new meter availability - direct after manufacturing facility.

- 7 new defects were raised

  - 5 defects were accepted and 2 defect was deferred (detailed in section 7)

# Test Coverage

## NIC Firmware  – U1300 and U3400

U1300/U3400 meters on R54 meter firmware are tested for NIC FW 5.4.33.
U1300 meters on R54 meter firmware are tested for NIC FW 5.4.53.
U3400 meters on R59 meter firmware are tested for NIC FW 5.4.53.

This was done on VPN meters in UIQ Dev environment. These testing results for the mentioned combination are applicable for both UE and VPN meters as UE and VPN have the same meter type, meter firmware, nic firmware and UIQ versions.

Meter Types

Table 2: Meter Type

| Meter Type | Short Description | Meter Firmware | NIC Variant | NIC Firmware |
| --- | --- | --- | --- | --- |
| U1300-10ML5 | L+G IEC U1300 1PH 1E HAN | 5.5.R54 | NIC520 | 5.4.53 |
| U1300-12ML5 | L+G IEC U1300 1PH 2E LC HAN | 5.5.R54 | NIC520 | 5.4.53 |
| U1300-11ML5 | L+G IEC U1300 1PH 1E LC HAN | 5.5.R54 | NIC520 | 5.4.53 |
| U1300-10ML3 | L+G IEC U1300 1PH 1E HAN | 5.5.R54 | NIC320/NIC420 | 5.4.33 |
| U1300-11ML3 | L+G IEC U1300 1PH 1E LC HAN | 5.5.R54 | NIC320/NIC420 | 5.4.33 |
| U1300-12ML3 | L+G IEC U1300 1PH 2E LC HAN | 5.5.R54 | NIC320/NIC420 | 5.4.33 |
| U3400-30ML3 | L+G IEC U3400 3PH DIR CONN HAN | 5.5.R54 | NIC320/NIC420 | 5.4.33 |
| U3400-31ML3 | L+G IEC U3400 3PH DIR CONN LC HAN | 5.5.R54 | NIC320/NIC420 | 5.4.33 |
| U3400-30ML5 | L+G IEC U3400 3PH DIR CONN HAN | 8.1.R59 | NIC520 | 5.4.53 |
| U3400-31ML5 | L+G IEC U3400 3PH DIR CONN LC HAN | 8.1.R59 | NIC520 | 5.4.53 |

UIQ5 Applications

Table 3: UIQ5 Applications

| Application | Description | Version | Build |
| --- | --- | --- | --- |
| CAAS | CAAS | 1.11.6 | 2001300 |
| AMM | Advanced Metering Manager | 5.0.14-REV13 | 2003564 |
| FWU | Firmware Upgrader | 4.16.8 | 2001078 |
| FSU-SAM | FSU Secure Access Manager | 5.2.6b | 2000472 |
| HCM | HAN Communications Manager | 2.5.5 | 2001465 |
| MPC | Meter Program Configurator | 4.16.7 | 2000715 |
| NC | Network Center | 1.8.5 | 2001201 |
| SIQ | SensorIQ | 4.0.8 | 2001179 |
| NetMgr | Net Manager | 05.03.99a9.03 |  |

# Exit Criteria

| Entry / Exit | Criteria |
| --- | --- |
| Exit | - All planned test cases have been executed unless otherwise agreed by the project management team - Supporting evidence (inclusive of input & output data and results) for completed and attempted test cases is captured in HP ALM for review - All defects have been logged in HP ALM - For a Risk Based Test Approach - Execution of all priority 1 test cases and the agreed percentage of priority 2 and 3 test cases is complete - No Severity 1 or 2 Defects are outstanding - All Severity 3 and 4 Defects have been Accepted - All workarounds associated with Defects have been identified and agreed - Test Summary Report has been Approved [this document] |

# Test Execution Summary

The 5.4.33 NIC Firmware and 5.4.53 NIC firmware was tested in the Dev and Lab environment. The test summary report is attached for reference.

## 5.4.33 and 5.4.53 NIC firmware (VPN & UE)

The test result summary is as per the table below.

Table 4: Test Result Summary

| Test Set | Failed | N/A | Passed | RBT | Blocked | Not Completed | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| U1300 R5.4 – NIC 5.4.53 | 6 | 19 | 84 | 2 | 10 | 0 | 121 |
| U1300 R5.4 – NIC 5.4.33 | 4 | 22 | 88 | 3 | 4 | 0 | 121 |
| U3400 R5.4 – NIC 5.4.33 | 2 | 0 | 30 | 73 | 0 | 0 | 105 |
| U3400 R5.9 – NIC 5.4.53 | 5 | 0 | 81 | 16 | 3 | 0 | 105 |
| Grand Total | 17 | 41 | 283 | 94 | 17 | 0 | 452 |

## Exceptions

Below is a summary of failed test cases. Additional detail is present in the attachment in Appendix 10.1.2  and defects associated to them in Section 7

Table 5: Test Failure Summary

| Test Area | Failed |
| --- | --- |
| U1300 | 10 |
| NIC Firmware- Upgrade | 1 |
| Auto Disconnect - Alarm | 1 |
| Broadcast- Load Contactor | 4 |
| Broadcast- Broadcast Cert upload | 1 |
| AMM – Traceroute Results | 2 |
| Boost Primacy - Enable-Disable | 1 |
| U3400 | 7 |
| Broadcast- Load Contactor | 2 |
| AMM – Traceroute Results | 1 |
| Boost Primacy - Enable-Disable | 2 |
| Meter load contactor - remote override (open) | 2 |
| Grand Total | 17 |

# Defect Summary

Defects identified during NIC FW 5.4.x3 testing are summarised below.

Table 6: Defect Summary

| UIQ v5 Upgrade (VPN & UE) – Phase 2b |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Total |
|  | Critical | High | Medium | Low |  |
| Accepted |  |  | 4 | 1 | 5 |
| Closed |  |  |  |  |  |
| Deferred |  |  | 2 |  | 2 |
| Rejected |  |  |  |  |  |
| Pending CR |  |  |  |  |  |
| Total Resolved |  |  |  |  |  |
| Open |  |  |  |  |  |
| Waiting Vendor |  |  |  |  |  |
| Total Project Closure |  |  |  |  |  |
| Total Defects |  |  | 6 | 1 | 7 |

## Accepted Defects

There are 3 accepted defect as a result of previous testing activities.

Table 7: Existing Accepted Defects

| ID | Severity | Defect Summary | Accepted By |
| --- | --- | --- | --- |
| 227 | 4-Low | No alarm received after auto disconnection occurs on the test meter (UE L&G U1300, UIQ5.). | Leonard Jarillas |
| 305 | 3-Medium | Itron_AMM_Traceroute map does not show meter location in AMM unlike the traceroute map in Network Center | Leonard Jarillas |
| 266 | 3-Medium | UIQ Lab, Dev and Prod Environments: Uploading the broadcast certificate via Network Center and then rebooting the NIC, removes broadcast certificate from the NIC | Leonard Jarillas |

There is 1 accepted defect as a result of current testing activities. As in the production environment this activity is automatically taken care by the sync performed between different database of AMM and FU applications. This can be environment (non-prod) issue, and need to be checked during BVT.

Table 8: Accepted Defects (New)

| ID | Severity | Defect Summary | Accepted By |
| --- | --- | --- | --- |
| 303 | 3-Medium | NIC Firmware Upgrade not Updated in AMM Device History Page and Device Details Page _VPN UiQ DEV Environment | Leonard Jarillas |

There is 1accepted defect observed for the On demand Auxilliary switch open operation with randomization. The randomistaion of switch open operation is not supported at the moment and the LC open action is performed immediately when the request is sent from UIQ. This behaviour is same as old NIC FW version and it is not specific to new release for NIC FW.

Table 9: Accepted Defects (Existing Behaviour)

| ID | Severity | Defect Summary | Accepted By |
| --- | --- | --- | --- |
| 309 | 3-Medium | On Demand Auxiliary Switch (LC Swich 1) Open control command, sent from UiQ, does not follow the randomisation periods sent with the command. | Leonard Jarillas |

## Deferred Defects

Deferred defects are considered resolved for the purpose of this release, all deferrals have been agreed with business owners.

There were deferred defects as a result of these testing activities at the time of writing.

- These deferred defects were discussed with business stakeholders involved in the defect triage and were accepted to be set to Deferred. The current status of this defect at vendor side is Open and reference ID is REQ000000274164. The current plan being worked to is to have a fix available in Pascal to align with the 2025 software upgrade.Communication Networks: Leonard Jarillas

Table 10: Deferred Defects

| ID | Severity | Defect Summary | Target Release | Remarks |
| --- | --- | --- | --- | --- |
| 304 | 3-Medium | UiQ broadcast job to Connect Load Control Switch 1 with randomization enabled on U1300 meters running 5.4.0053 NIC firmware executes immediately and without randomistaion. | Yet to be decided | Vendor Ack Ref: REQ000000274164 |
| 183 | 3-Medium | Itron_AMM_For LnG U1300 and U3400 Meters Enabling boost primacy while the boost primacy is already enabled - disables the boost primacy fully | Yet to be decided |  |

# Identified Risks

Table 11: Identified Risks

| Ref | Description | Details | Mitigation |
| --- | --- | --- | --- |
| 1. | Randomisation is not achieved for the UIQ broadcast connect or disconnect Load Control Switch 1 | UIQ and NIC application does not support the Load Control switch 1 randomisation for connect or disconnect as this issue is related to UiQ or NIC application. This issue is under investigation with vendor. | None. Although the randomisation for these commands can be achieved by executing the partial program script, this is not a valid workaround for production. |
| 2. | For LnG U1300 and U3400 Meters Enabling boost primacy while the boost primacy is already enabled - disables the boost primacy fully. | This behaviour permanently disables the Boost Primacy on the meter. | This issue can be mitigated either by carefully making the decision to disable the boost primacy only on the meters those have boost primacy enabled, or, if the boost primacy is disabled permanently it can be reenabled by reprogramming the meter. |

# Location of defects and test results

Detail the location of any and all test results and supporting documentation.  This can include the directory name for any spreadsheet used for recording, or the name of the database name used.  This also includes the name of the Toolset database name.

Project defects and test results are tracked in Application Lifecycle Management (ALM).

## Location of Tests

| URL | http://covmwnedc1hqcp1:8080/qcbin/start_a.jsp |
| --- | --- |
| DOMAIN | TESTING_SERVICES |
| PROJECT | NC_QUALITY |
| RELEASE | 2024 - Meter-NIC 5.4.3 |
| 5.4.x3 NIC Firmware |  |
| CYCLES | 01 L&G 1xML5-NIC5 |
| Test Lab | Root\VPN\2024 - FW 5.4.3 Meter_NIC \01 U13xx-U34xx Root\VPN\2024 - FW 5.4.3 Meter_NIC \09 L&G 1xML3-NIC3 Root\VPN\2024 - FW 5.4.3 Meter_NIC \ 17 L&G 3xML3-NIC3 (C) Root\VPN\2024 - FW 5.4.3 Meter_NIC \ 03 L&G 3xML5 R59-NIC5 |

# Appendix

## Firmware Release Notes

Attached below are the Firmware Release Notes for 5.4.x3:

Include exports from ALM for the execution results and defects.

## Test results

Attached below are a spreadsheets providing information for the following. The latest results are on ALM.

Overall Test Case Results and Defects.

Attached below are execution results for the testing activities described in this document.

Exceptions

Summary of NIC FW 5.4.33  and NIC FW 5.4.53 failed test cases is attached.

## NIC FW 5.4.33 and NIC FW 5.4.53 Defects Workarounds

Attached below are Workarounds to defects found (and remaining without a fix) in NIC FW 5.4.33 and NIC FW 5.4.53 Upgrade project is proposing to go-live with.

## Deployment Notes

Auto Disconnection alarms

If the meters are Auto Disconnected due to load exceeding the set limit, it may happen that the alarms are missed on UIQ. The meter can be analysed using the events stored in the meter. There will be corresponding Auto Disconnection event stored in the meters.

Uploading broadcast certificate to the meters:

When trying to upload the broadcast certificate to meter, it should be done via FSU or NetManager.

If broadcast certificate is uploaded via Network Center, it will not persist after NIC reboot.

NIC FW upgrade in Non-Prod Environment

If the NIC FW is upgraded in non-prod environment, it may take little more time when AMM details and device history shows the details of upgraded FW version. So, it is recommended to perform the audit before using the meter for testing on desired NIC FW version in non-prod environemnt.

UIQ Broadcast job for Connect or Disconnect Load Control Switch 1

If randomisation is required for the broadcast job for connect or disconnect Load Control Switch 1, then the randomisation can be achieved using partial programming. The randomisation feature is not supported yet by UIQ. This issue is under discussion with Itron and the fix may come in future releases of UiQ of NIC FW.

# Definitions and Acronyms

| Term | Definition |
| --- | --- |
| AEMO | Australian Energy Market Operator |
| APs | Access Points |
| B2BSO | B2B Service Orders |
| CP | CitiPower |
| ALM | Application Lifecyle Management |
| SIT | System Integration Testing |
| UAT | User Acceptance Testing |
| RBT | Risk Based Testing |

# Revision

| Version | Date | Updated by | Comments |
| --- | --- | --- | --- |
| 0.1 | 27 November 2024 | MK | Initial |
| 1.0 | 12 February 2025 | MK | Final |