Meter Firmware_R66_U1300_v1.0 VPN-UE

Test Plan

Meter Firmware_R66_U1300 (VPN & UE) Project

Document Control

| Version No: | 0.1 |
| --- | --- |
| Created On: | 20 August 2025 |
| Last Updated: | 18 February 2026 |
| Status: | Initial |
| Author/s: | Manoj Kalra |

Document Purpose

The purpose of this Test Plan document is to capture the results of testing conducted on the U1300 Meter Firmware. It outlines the planned testing activities and provides a summary of existing defects identified during previous test cycles. This includes a detailed overview of unresolved issues, offering stakeholders visibility into the current defect status and associated actions.

The identified defects will be retested using the latest UIQ version and NIC firmware builds. Test cases will be executed to validate the DPI functional compatibility of the firmware. This document will be used as an approval point prior to Deployment.

Related Documents

This section will list related documents. Please note that if this document is updated these related documents may also need to be changed.

| Document | Location | Relationship |
| --- | --- | --- |
| E350 U1300 Release Notes 08.02.008 v2 | Appendix: 13.5 Release Notes Analysis |  |

Reviewers and Approvers

List the relevant reviewers who are responsible for the deliverables defined in this document.

| Reviewer | Name | Comments/Approval |
| --- | --- | --- |
| UIQ Systems Analyst (VPN) | Nelson Manio |  |
| UIQ Systems Analyst (UE) | Amy Fan |  |
| Metering Engineer (UE) | Fabian Perez |  |
| AMI Data Team Lead | Wayne Johnson |  |
| AMI Data Team Lead | Karen Krizmanic |  |
| Market & Meter Data Team Leader | Can Turk |  |
| AMI Communications Control Operator | Percy Arachchige |  |
| AMI Communications Analyst | Wayne Sangsukdee |  |
| AMI Communications Analyst | Jogy Cherian |  |
| Communications Network Laboratory Technician | Kamau Njuguna |  |
| Smart Grid Systems Engineer | Abel Lopez |  |
| Metering Engineer | Karl Ngo |  |
| Asset Engineer (Distribution Intelligence) | Hansi Rajapaksha Vithanage Dona |  |
| Senior AMI Strategy Engineer | Graeme Watson |  |

Contents

1.	Introduction	4

1.1.	Background	4

1.2.	Document Purpose	4

2.	Test Approach	4

2.1.	Test Design	4

2.2.	Test Execution	5

2.3.	Test Close / Exit	5

3.	Test Scope	6

3.1.	Meter Firmware Testing	6

3.2.	UIQ5 Applications	6

3.3.	Out of Scope	7

4.	Co-Dependencies	7

5.	Entry/Exit Criteria	7

6.	Environment & Data Requirements	9

6.1.	Environment Requirements	9

7.	Test Milestones	9

8.	Roles & Responsibilities	9

9.	Defect Management	11

10.	Test Reporting	12

10.1.	Program Weekly Dashboard	12

10.2.	Weekly Execution Status	12

11.	Considerations (RAID)	13

12.	Definitions and Acronyms	14

13.	Appendix	16

13.1.	Meter firmware Test Cases	16

13.2.	UIQ Application	16

13.3.	SIQ	16

13.4.	Test Cases and Defects Covered	17

13.5.	Release Notes Analysis	17

14.	Revision	18

# Introduction

## Background

08.02.R64 FW build reallocated memory for LP channel; the new location of the LP channel data used the default (unprogrammed) values which pointed to an incorrect location.  When the meter was power cycled the meter suffered a fatal error and was “bricked”. This was the issue for manufacturing.

To resolve the above issue there was another meter FW release R65, which was identified with another related defect; during the FW upgrade process the Load Control tables were extended.  If the power cycle occurred before the new CRC value could be calculated an error would occur.  To resolve this issue the calculation of the Load Control tables CRC value delayed so it would occur after the power cycle.

The new Meter Firmware 08.02.R66 which resolves the above two issues will be tested against the DPI requirement coverage. As these defects are applicable for U1300, so, the scope of testing will be limited to U1300 only.

## Document Purpose

The purpose of this document is to describe the testing that will occur during the Meter Firmware_R66_U1300 project that covers the following phase:

- Existing defect tests (above known described issue from R64 and R65 limited to power cycle after FW upgrade) on production meter firmware.

- DPI requirement coverage for functional test.

This document will not be updated post approval. Any deviation from the approved version of this document will be identified in the ‘Meter Firmware_R66_U1300- Test Summary Report’.

Every effort has been made to ensure that this test plan is fit for purpose, achievable, efficient and adequately communicated. The test plan will be flexible to accommodate change where required and will feed into subsequent planning throughout the various test phases that will occur.

# Test Approach

Testing will be driven by a technical review of the Meter FW/UIQ/NIC FW release notes as well as the test cases required This is first time I'm hearing that we upgrade a meter firmware to fix one issue but in realty we will deply this firmware to all meters. to meet the DPI requirements. This review will mark items for progression activities, functional testing candidates and grade their regression risk that will then feed into the test design and determine the focus of regression areas to be verified.

Defects that were deferred during previous testing, or currently open, will not be tested except the already explained defects as R66 does not have chnages other than fixing those defects.

In addition to progression and defect testing, meter firmware testing will be conducted on functions considered to be critical and used frequently. There are several test cases that are applicable to each meter type. These test cases shall be distributed to the meter types depending on applicability.

See Appendix on the tests to be executed..

## Test Design

Tests that were designed in the previous testing shall be re-used based on the scope.

New test cases shall be designed if necessary for any new features.

Defects those are associated with previous failed test case or associated with the previous meter firmware issues, will not be included in the test execution statistics for this specific execution.

## Test Execution

All tests will be executed in ALM Test Lab where the actual result will be compared to the expected result of the test.  Fast run shall be used on some tests that were already executed in other test cases.

Test execution approach in the previous projects had been i.e., tests that are common to both UE and VPN are executed on only one environment, either UE or VPN. For this testing UIQ Dev environment will be used.

Where a discrepancy between the expected and the actual result occurs, the test will be assigned a failed status and a defect will be raised, the defect will be linked to the test case continuing traceability between the requirement driving the test and the defect associated with the test.

Additional details relating to defect administration and management are discussed later in this document.

During execution, the test status indicates the current state of each test below is the list of test statuses and descriptions to be used.

| Status | Definition |
| --- | --- |
| No Run | The test has not been executed. |
| Passed | The test has been executed, and the result is as expected. |
| Failed | The test has been executed in part or in whole and a defect has been identified. |
| Blocked | A defect, other test, environment issue or pending deployment is preventing this test from being executed. |
| Not Applicable | This test has been identified as being invalid, incorrect or no longer in scope. |
| Not Complete | Execution of the test has commenced but not all steps have been executed. |
| Deferred | The test has been deferred to a later release. |
| Pending CR | Change Request is required as no requirement was delivered providing functionality. |
| RBT | Used when Risk Based testing is implemented. Specifies tests that will not be executed due to this approach. |

## Test Close / Exit

At the completion of test execution, a Test Summary Report will be produced to document the results of the test effort. These reports align with the corresponding Test Plan and will be issued for review and acceptance.

The report will contain the following information

- Document Controls

- Introduction

- Deviations from Test Plan

- Summary of Test Activity

- Test Coverage

- Testing Scope

- Test Exit Criteria

- Test Execution Summary

- Summary of Test Results

- Outstanding Test Cases

- Defect Summary

- Outstanding Defects

- Considerations

# Test Scope

The testing associated with the L&G U1300 meters is performed with the expectation that the meter firmware passes the DPI requirements and fixing the defects identified and specified earlier. This activity is limited to focussing on key areas as described in the Release Notes review and functionalities deemed as critical.

## Meter Firmware Testing

The meter firmware testing ensures that the meter is DPI compliant. This will be applicable for both VPN and UE.

Meter Types – In Scope

The meter types listed below will be used during this testing.

| Meter Type | Short Description | Meter Firmware | NIC Variant | NIC Firmware |
| --- | --- | --- | --- | --- |
| U1300-1xML3 | L+G IEC U1300 1PH 1E LC HAN | 08.02. R66 | NIC320/NIC420 | 5.4.33 |
| U1300-1xML5 | L+G IEC U1300 1PH 1E LC HAN | 08.02. R66 | NIC520 | 5.4.53 |

Network Device Types – In Scope

| NIC Type | NIC Firmware |
| --- | --- |
| NIC320/NIC420 | 5.4.33 |
| NIC520 | 5.4.53 |

Test case vs Meter Type distribution

As 10ML3, 11ML3 and 12ML3 meter types have the same Meter FW and NIC FW, the test cases will be prioritized on 10ML3. Where it is needed to test 1E meter with LC then 11ML3 meter will be used and where it is needed to test 2 element meters with LC then 12ML3 meter will be used.

Similarly, 10ML5, 11ML5 and 12ML5 meter types have the same Meter FW and NIC FW, the test cases will be prioritized on 10ML5. Where it is needed to test 1E meter with LC then 11ML5 meter will be used and where it is needed to test 2 element meters with LC then 12ML5 meter will be used. Based on experience, this approach poses minimal risk.

## UIQ5 Applications

The focus of this testing will be the end-to-end meter firmware/NIC Firmware test cases.

UIQ5 Applications

| Application | Description | Version | Build |
| --- | --- | --- | --- |
| CAAS | CAAS | 1.11.6 | 2001300 |
| AMM | Advanced Metering Manager | 5.0.14-REV13 | 2003564 |
| FWU | Firmware Upgrader | 4.16.8 | 2001078 |
| FSU-SAM | FSU Secure Access Manager | 5.2.6b | 2000472 |
| Gridscape | Gridscape | 2.4.3 | 2002372 |
| HCM | HAN Communications Manager | 2.5.5 | 2001465 |
| MPC | Meter Program Configurator | 4.16.7 | 2000715 |
| NC | Network Center | 1.8.5 | 2001201 |
| ODS | Outage Detection System | 5.1.3 | 2000598 |
| SIQ | SensorIQ | 4.0.8 | 2001179 |
| NetMgr | Net Manager | 05.03.99a9.03 |  |
| CATools | CA Tools | 7.5.6 |  |

## Out of Scope

The following items are not in scope of these testing activities:

- Integration Testing

- Performance Testing

- High Availability

- Disaster Recovery

- Penetration Testing

- Network Analytics

Anything not specifically listed within the in-scope section above.

# Co-Dependencies

Based on information available at this time, the following items will be running Dev UIQ.

# Entry/Exit Criteria

| Entry / Exit | Criteria |
| --- | --- |
| Entry | - Approved Test Plan (This document) - Test Design is complete. - Environments are ready as described. - Data requirements have been met as described. - High-level technical verification has completed successfully. - Access to Environment/s has been provisioned. - Previous phase’s TSR has been accepted. |
| Exit | - All planned test cases have been executed unless otherwise agreed by the project management team. - Supporting evidence (inclusive of input & output data and results) for completed and attempted test cases is captured in HP ALM for review. - All defects have been logged in HP ALM. - For a Risk Based Test Approach - Execution of all priority 1 test cases and the agreed percentage of priority 2 and 3 test cases is complete. - No Severity 1 or 2 Defects are outstanding. - All Severity 3 and 4 Defects have been Accepted. - All workarounds associated with Defects have been identified and agreed. - Test Summary Report has been Approved. |

# Environment & Data Requirements

## Environment Requirements

The following needs have been identified as necessary to commence this testing activity:

- UIQ v5 has been installed and suitably configured.

- Sufficient physical meters and mesh equipment exist for use in the environment.

- Appropriate firewall rules have been implementing ensuring requirements communications and access paths are in place.

- Account provisioning is possible.

- Suitable access mechanisms (or jump hosts) exist to facilitate testing needs.

- Suitable support mechanisms have been put into place to support the environment and integrated systems.

# Test Milestones

| Task | Planned Start Date | Planned End Date |
| --- | --- | --- |
| Defect Verification and Test Execution (1 Resource) | 25-Aug-2025 | 19-Sep-2025 |
| Test Summary Report (1 Resource) | 20-Sep-2025 | 22-Sep-2025 |

# Roles & Responsibilities

| Name | Role | Responsibility |
| --- | --- | --- |
| Leonard Jarillas | Metering Test Manager | - Coordinate metering test team and supervision of day–to-day activities focussing on firmware and application testing. - Contribute to test documentation, Test Plan and Test Summary Reports. - Contribute to metering defect reporting. - Contribute to Defect Triage and management of metering defects - Support test execution - Escalation point for issues with metering test related activities. - Attend project weekly meetings and provide update or blocking issues to Project Manager. |
| Manoj Kalra | Metering Test Analysts | - Prepare test cases as per specifications (if required) - Test execution - Contribute to test documentation, Test Plan and Test Summary Reports. - Contribute to metering defect reporting. - Document and log defects found during testing - Raise defects in ALM. - Escalate issues to Test Manager. - Vendor cordination if required, for defects |

# Defect Management

The defect management process is described in the Test Strategy.

- All defects will be assigned to the test manager in the first instance.

- All defects will be triaged to validate that sufficient detail has been captured in the defect record.

- All defects will be discussed at defect triage meetings which will involve business analysts, SME’s, developers, and vendors as required. This meeting will review the Severity and Priority assigned to the defect and amend if required.

- Severity and Priority ratings will be selected based on predetermined definitions for each rating.

- A defect must be reproducible – there are exceptions to this where intermittent behaviour is repeatedly noticed in this case a defect can be raised with the cause of “observation”.

- A Test Manager is the only role that can set a defect to an end state of closed, rejected, accepted.

- Status changes will be restricted by ALM role assignments.

- Status transition will be restricted by workflows established in ALM.

- All categories in the defect record will be limited to ensure effective reporting.

# Test Reporting

Testing status will be regularly reported to the Metering Test Manager during all test phases with particular attention during test execution. As well as providing a transparent view of testing progress, the analysis of test data assists the metering test manager to identify trends, areas of risk, potential schedule slippage etc. to provide early visibility and enable options analysis and recommendations for replanning if required.

Ad hoc reporting will also be available if the need arises to monitor a particular area of the test effort.

## Program Weekly Dashboard

The Metering Test Manager will publish a weekly dashboard view of Testing Status throughout the test execution phase.

## Weekly Execution Status

A detailed “Test Defect Status” will be distributed by the Test Manager weekly. The audience will target resources involved in the testing effort on a weekly basis. This report will be issued as a priority every weekly meeting to assist with conversations at stand-up meetings.

This report will include the following data

- Defects by Assigned to by Severity

- Defects by Assigned to by Status

- All Active Defects

# Considerations (RAID)

The considerations listed below are in relation to the development of this test plan.

| Ref | RAID Type | Description | Treatment |
| --- | --- | --- | --- |
| R1 | Risk | Insufficient time to execute all scope in the scheduled time due to other work comittments | The project team will report test execution status. If there is any slippage it will be communicated to the Project team. There may be a requirement to prioritise the remaining tests. |
| R2 | Risk | Defect turnaround needs to be consistent so that the schedule is not impacted. | Daily reporting and Triage meetings will be used to ensure focus is on the defects impacting the project. |
| A1 | Assumption | Required test accounts have been configured in all integrated systems. | Submit access requests and verify access needs prior to planned testing. |
| A2 | Assumption | Business users with the required skill set are dedicated to the project during design and execution phase | Project to engage Business Users early in the project timeline to establish SME resource allocations and agreement to assist in test process. |
| A4 | Assumption | Sufficient meters and mesh equipment available in for use in the environment | Project to draw needs from business on metering requirements early. |

# Definitions and Acronyms

| Term | Definition |
| --- | --- |
| AEMO | Australian Energy Market Operator |
| AMI | Advanced Metering Infrastructure (A utility metering and communications system that leverages two-way communication between a utility company and smart energy management devices, including smart meters, thermostats, and other energy management devices.) |
| AMM | Advanced Metering Manager (An advanced metering infrastructure (AMI) application that provides meter device lifecycle management, which enables the collection of advanced metering information.) |
| AP | Access Point (A gateway device that performs the function of communicating over both a wide area network (WAN) and the ‘neighbourhood’ area network (NAN) and that provides advanced utility networking services, including addressing, routing/switching, health information, network time, security, and encryption.) |
| CAAS | Central Authentication/Authorisation Server |
| CP | CitiPower |
| DA | The automatic monitoring and control of a utility’s distribution feeders and equipment such as switches, reclosers, and capacitor bank controllers. |
| FSU | Field Service Unit (A portable tool used by field technicians to communicate with devices equipped with a Smart Street Lighting or NIC for configuration, troubleshooting, and other operations. It can also be used in a laboratory or meter shop to test and preconfigure devices before installation at customer sites.) |
| FSU-SAM | FSU Secure Access Manager (A software component used in conjunction with a Field Service Unit (FSU) that protects an FSU from misuse by allowing an administrator to limit the number of secure maintenance links an FSU can issue within a specified amount of time.) |
| FWU | Firmware Upgrader (An Itron application that manages the delivery, float, and activation of firmware over the Itron network, and provides image management, audits of upgrades, project management, and alerts related to the firmware update process. FWU can also perform audit jobs to make sure devices are running a specified firmware image and can automatically run an upgrade job based on audit results.) |
| GS | Gridscape (A web-based network management application that runs from the utility back-office for remote, secure configuration and management of the Itron Distribution Automation (DA) communication networks.) |
| HAN | Home Area Network |
| HCM | HAN Communications Manager (An Itron application that enables utility companies to manage home area network (HAN)) |
| MPC | Meter Program Configurator (An Itron application that remotely programs and configures both energy-only and advanced digital electricity meters on a mass scale.) |
| MST | Market System Toolbox |
| MSMT | Market Systems Monitoring Toolbox |
| NC | Network Center (A network management application that provides advanced network management capabilities such as fault management and performance management.) |
| NIC | Network Interface Card (The module installed in meters and Itron devices that communicates across the Itron mesh network.) |
| NEM | Network Element Manager |
| ODS | Outage Detection System (An Itron application that manages outage-related messages from electricity meters, including last gasp and power restore messages.) |
| OMS | Outage Management System |
| PAL | Powercor Australia Limited |
| SIQ | Sensor IQ (A back-office application for collecting data from Itron-enabled electricity meters, direct-to-grid devices, load control switches, and ZigBee load control switches that communicate with Itron-enabled devices.) |
| SIT | System Integration Testing |
| SLM | Selective Load Management |
| SMVM | Smart Meter Voltage Management |
| UAT | User Acceptance Testing |
| UIQ | Utilities IQ (A headend software suite that includes applications designed to help utility operators collect and manage AMI meter consumption data.) |

# Appendix

Include exports from ALM for the execution results and defects.

## Meter firmware Test Cases

The meter firmware test cases to be executed are listed below with details tests in the attached spreadsheet.

Device-to-UIQ

- Commissioning

- Networking

- BBD

- Time

- Backbone Firmware

- NIC Firmware

- Meter Firmware

- Meter Program

- Metrology

- Supply Contactor

- Auto-Disconnection

- Load Contactor

- QoS

- HAN

- Supply Capacity Control

- Security

- Diagnostics

- Broadcast

## UIQ Application

The UIQ application test cases to be executed are listed below with details tests in the attached spreadsheet but will be focused for meter FW end to end testing.

- CAAS

- AMM

- FWU

- FSU-SAM

- Gridscape

- HCM

- MPC

- NC

- ODS

- SIQ

- NetMgr

- CATools

## SIQ

The SIQ test cases to be executed are listed below with details tests in the attached spreadsheet but will be focused for meter FW end to end testing.

- Devices

- Events

- General

- Jobs

- Profiles

## Test Cases and Defects Covered

## Release Notes Analysis

R64 meter FW was tested and approved. R64 to R65 has just 2 lines of code change to eliminate the defect due to LP channel memory allocation. R65 to R66 has another minor change that prevents the meter from being bricked in manufacturing. Due to these reasons, it is not expected that R66 will be fixing any defects that were observed during R64 testing. So, there will be no defects testing other than 2 issues discussed.

# Revision

| Version | Date | Updated by | Comments |
| --- | --- | --- | --- |
| 0.1 | 21 August 2025 | M Kalra | Initial |